PLAN DE EJECUCIÓN — MYHOST BIZMATE

MASTER EXECUTION DOC v1 (IMPROVED & FINAL)

OBJETIVO

Construir un sistema de captación, seguimiento y conversión de leads multicanal,

basado en workflows desacoplados, escalables y auditables (WF-01 + WF-03),

con un WhatsApp AI Concierge conectado al motor comercial.

- WF-01: cerrar Inbound Lead Handler con ingesta multicanal y normalización única.

- 2WF-01 Tests: simular canales y validar dedupe, logs y timestamps.

- Contrato WF-01 ↔ WF-03: definir campos, estados y next_followup_at.

- WhatsApp AI Concierge: conectarlo a WF-01 y extraer señales comerciales (sin follow-ups).

- WF-03 Build: crear Follow-Up Engine con cron, estados y reglas.

- WF-03 Tests: forzar leads “due” y validar escalados, LOST/WON y owner notify.

- Integraciones reales: activar Meta (IG/FB) y TikTok vía webhooks oficiales.

- Fase posterior: cuentas reales, permisos y escalado comercial.

==================================================

FASE 1 — INGESTA Y NORMALIZACIÓN

==================================================

1. WF-01 — INBOUND LEAD HANDLER

- Implementar ingesta multicanal:

Instagram, Facebook, TikTok, WhatsApp, Voice, Web

- Normalizar todos los payloads a un único Lead Object

- Garantizar deduplicación, timestamps y logs

- WF-01 es REACTIVO (sin reglas, sin timers)

ENTREGABLE:

WF-01 cerrado y validado como capa única de entrada de leads

--------------------------------------------------

2. WF-01 — TEST MODE

- Simular leads sin cuentas reales (payloads manuales)

- Validar:

- dedupe

- logs

- timestamps

- respuestas del webhook

- Confirmar que ningún lead inválido entra al sistema

ENTREGABLE:

WF-01 probado y estable

==================================================

FASE 2 — CONTRATO Y CONTEXTO

==================================================

3. CONTRATO WF-01 ↔ WF-03

- Definir campos obligatorios compartidos:

state, last_inbound_at, next_followup_at, followup_step

- Confirmar que WF-01 solo escribe datos

- Confirmar que WF-03 solo lee y decide en el tiempo

ENTREGABLE:

Contrato de datos cerrado y validado

--------------------------------------------------

4. WHATSAPP AI CONCIERGE — ENRICHMENT

- Conectar el Concierge a WF-01 (cada mensaje crea/actualiza lead)

- Añadir contexto del lead antes del AI Agent

- Extraer señales comerciales:

wants_to_book, requested_discount, high_value, hesitation

- Implementar escalada humana explícita

- El Concierge NO hace follow-ups

ENTREGABLE:

WhatsApp AI integrado como fuente oficial de leads y señales

==================================================

FASE 3 — SEGUIMIENTO Y CONVERSIÓN

==================================================

5. WF-03 — FOLLOW-UP ENGINE (BUILD)

- Workflow por CRON (sin webhooks)

- Aplicar máquina de estados:

NEW → ENGAGED → HOT → FOLLOWING_UP → WON / LOST

- Ejecutar reglas temporales de seguimiento

- Gestionar notificaciones al owner

- Marcar LOST / WON según reglas

ENTREGABLE:

Motor de seguimiento automático construido

6. WF-03 — TEST PLAN (FAST)

- Forzar leads “due” usando next_followup_at

- Probar:

- progresión de pasos

- escaladas

- notificaciones

- cierre LOST

- Confirmar que no hay duplicados ni loops

ENTREGABLE:

WF-03 validado y listo para producción

==================================================

FASE 4 — INTEGRACIONES REALES

==================================================

7. INTEGRACIONES REALES (META + TIKTOK)

- Ejecutar solo cuando WF-01 y WF-03 estén cerrados

- Configurar webhooks oficiales:

- Meta (Instagram + Facebook)

- TikTok (Lead Forms / Messaging)

- Implementar channel adapters

- No modificar lógica interna

ENTREGABLE:

Canales reales activos sin impacto en el core

==================================================

FASE 5 — ACTIVACIÓN Y ESCALADO

==================================================

8. FASE POSTERIOR

- Activación de cuentas reales

- Ajustes operativos

- Escalado comercial

- Optimización continua

==================================================

PRINCIPIOS CLAVE (NO NEGOCIABLES)

==================================================

- WF-01 y WF-03 nunca se llaman directamente

- Toda la lógica vive en workflows internos

- El tiempo gobierna el sistema (next_followup_at)

- Logs > conversaciones

- AI propone, el sistema decide

- Arquitectura primero, canales después

WF-01 (Inbound Lead Handler) — ADD-ON REQUIRED: Multichannel Ingest + Normalized Lead Contract

GOAL

- Ensure ANY inbound lead from Instagram, Facebook, TikTok, WhatsApp, Voice, or Web is converted into ONE unified lead object before Insert/Update.

- WF-01 must remain REACTIVE (no follow-up rules, no timers). All rules stay in WF-03.

SCOPE (WF-01 ONLY)

1) Channel Adapters (input normalization)

- Accept inbound payloads from:

- Instagram DM

- Facebook Messenger

- TikTok messages/leads

- WhatsApp Cloud API

- Voice (audio) -> transcript provided OR passed as text

- Web form / web client

2) Normalized Lead Object (MUST output this schema for every channel)

REQUIRED FIELDS:

- tenant_id / property_id

- channel: "instagram" | "facebook" | "tiktok" | "whatsapp" | "voice" | "web"

- lead_key (stable dedupe key; see rules below)

- inbound_text (message_text OR transcript)

- inbound_at (timestamp or now)

- state_seed: "NEW" (default)

OPTIONAL (when available):

- channel_user_id

- name

- phone_e164

- email

- source_campaign / referrer

- metadata (raw channel payload minimal)

3) DEDUPE RULES (lead_key construction)

- If phone_e164 exists: lead_key = "phone:" + phone_e164

- Else if email exists: lead_key = "email:" + lower(trim(email))

- Else if channel_user_id exists: lead_key = channel + ":" + channel_user_id

- Else: lead_key = channel + ":anonymous:" + hash(inbound_text + inbound_at)

4) GUARDFIELDS / STOP CONDITIONS (do not Insert/Update if missing)

- If tenant_id/property_id is missing -> LOG "invalid_tenant" and Respond 202 (ok, ignored)

- If inbound_text is empty -> LOG "empty_message" and Respond 202 (ok, ignored)

- If lead_key cannot be formed -> LOG "missing_identity" and Respond 202 (ok, ignored)

5) UPERT MINIMUM WRITES (Insert + Update)

ON INSERT:

- state = "NEW"

- last_inbound_at = now

- last_channel = channel

- last_intent = intent (if classifier runs)

- lead_key saved

ON UPDATE:

- last_inbound_at = now

- last_channel = channel

- last_intent = intent (if classifier runs)

- IMPORTANT: do NOT downgrade state if already HOT/WON

6) LOGGING (mandatory)

- Log one event per inbound:

- event_type: "created" | "received" | "ignored" | "error"

- lead_id (if exists)

- property_id / tenant_id

- channel

- lead_key

- intent (if available)

- inbound_at

7) OUTPUT (Respond)

Always Respond quickly with:

- ok: true

- action: "inserted" | "updated" | "ignored"

- lead_key

- property_id

- channel

IMPORTANT

- WF-01 does NOT implement follow-up timing rules, HOT escalation logic, owner notifications, or LOST/WON decisions.

- Those rules belong to WF-03 Follow-Up Engine.

WF-01 — TESTING & SIMULATION (NO REAL SOCIAL ACCOUNTS REQUIRED)

OBJECTIVE

- Validate WF-01 inbound flow without real Instagram/Facebook/TikTok/WhatsApp accounts.

- Simulate multichannel leads via direct POST requests to the WF-01 Webhook.

- Confirm normalization, deduplication, insert/update, logging and response.

REQUIREMENT

- Webhook URL of WF-01 (Production or Test):

https://<N8N_HOST>/webhook/wf-sp-01-inbound

--------------------------------------------------

TEST MODE (RECOMMENDED)

--------------------------------------------------

- Include "test_mode": true in payload.

- Normalizer should accept payload as already-normalized when test_mode = true.

--------------------------------------------------

SIMULATED PAYLOAD (BASE FORMAT)

--------------------------------------------------

REQUIRED FIELDS:

- property_id

- channel: web | instagram | facebook | tiktok | whatsapp | voice

- inbound_text

- inbound_at (ISO timestamp)

- test_mode: true

OPTIONAL IDENTIFIERS:

- phone_e164

- email

- channel_user_id

- name

--------------------------------------------------

DEDUPLICATION RULE (EXPECTED)

--------------------------------------------------

- phone_e164 → primary dedupe

- else email (lowercased)

- else channel + channel_user_id

- else channel + anonymous hash

--------------------------------------------------

POWERSHELL TEST COMMAND (WINDOWS)

--------------------------------------------------

$uri = "https://<N8N_HOST>/webhook/wf-sp-01-inbound"

$body = @{

property_id   = "prop_demo_001"

channel       = "instagram"

channel_user_id = "ig_test_001"

inbound_text  = "Test inquiry for 5 nights in February"

inbound_at    = (Get-Date).ToString("o")

test_mode     = $true

} | ConvertTo-Json -Depth 10

Invoke-RestMethod -Method Post -Uri $uri -ContentType "application/json" -Body $body

--------------------------------------------------

REPEAT TEST (DEDUPLICATION)

--------------------------------------------------

- Send SAME payload twice

Expected:

- First → action: inserted

- Second → action: updated

--------------------------------------------------

VOICE TEST (TRANSCRIPT SIMULATION)

--------------------------------------------------

channel: voice

inbound_text: "TRANSCRIPT: I want to book two villas for 10 nights in March."

-----------------------------------------

WF-01 ↔ WF-03 — RELATION & CONNECTION (OFFICIAL CONTRACT)

PRINCIPLE

- WF-01 and WF-03 NEVER call each other.

- They connect ONLY through Database records + Timestamps.

- WF-01 = reactive ingestion

- WF-03 = time-based decision engine

--------------------------------------------------

HIGH-LEVEL FLOW

--------------------------------------------------

WF-01 (Inbound Handler)

→ writes Lead + Events + timestamps

→ END

WF-03 (Follow-Up Engine, CRON)

→ reads Leads based on time/state

→ applies rules

→ sends messages / notifies owner

→ updates Lead

→ END

--------------------------------------------------

WF-01 RESPONSIBILITIES (WHAT IT MUST WRITE)

--------------------------------------------------

LEADS TABLE (minimum contract):

- lead_id

- tenant_id / property_id

- lead_key (dedupe identifier)

- channel

- state               = "NEW" (or keep existing if already HOT/WON)

- intent              (if classified)

- value_score         (if available)

- last_inbound_at     = now()

- last_outbound_at    (ONLY if WF-01 sends a reply)

- next_followup_at    = now() + 24h   (RECOMMENDED)

LEAD_EVENTS TABLE:

- event_type          = created | received | responded | ignored | error

- lead_id

- tenant_id / property_id

- channel

- occurred_at         = now()

--------------------------------------------------

WF-03 RESPONSIBILITIES (WHAT IT READS & UPDATES)

--------------------------------------------------

WF-03 runs via CRON (e.g. every 15–60 minutes)

WF-03 reads:

- state NOT IN (WON, LOST)

- next_followup_at <= now()

WF-03 actions:

- send follow-up message

- update state (ENGAGED / HOT / FOLLOWING_UP / LOST / WON)

- update last_outbound_at = now()

- recalculate next_followup_at according to rules

- notify owner if conditions match

--------------------------------------------------

TIME-BASED RULES (EXAMPLE)

--------------------------------------------------

+24h  → soft follow-up

+48h  → value reminder

+72h  → last direct attempt

+7d   → re-engagement

+14d  → re-engagement + incentive

+30d  → mark LOST

--------------------------------------------------

IMPORTANT RULES

--------------------------------------------------

- WF-01 NEVER:

- waits

- applies follow-up rules

- marks LOST/WON

- notifies owner

- WF-03 NEVER:

- receives webhooks

- handles inbound payloads

- creates new leads

--------------------------------------------------

SUMMARY (ONE LINE)

--------------------------------------------------

WF-01 prepares the Lead with clean data + timestamps.

WF-03 reads those timestamps on a schedule and executes all business rules.

WF-03 — FOLLOW-UP ENGINE (n8n) — OFFICIAL BUILD SPEC

PURPOSE

- Time-based follow-up automation for inbound leads created/updated by WF-01.

- Applies business rules: state transitions, follow-up schedule, owner notifications, and LOST/WON decisions.

- Runs on CRON (no webhooks).

STATE MACHINE

NEW → ENGAGED → HOT → FOLLOWING_UP → WON / LOST

FOLLOW-UP TIMELINE (since last meaningful outbound OR since creation if no outbound)

+24h  Soft message

+48h  Value reminder

+72h  Last attempt / direct ask

+7d   Re-engagement soft

+14d  Re-engagement + incentive

+30d  Final attempt → LOST

OWNER NOTIFICATIONS (notify_owner = true when)

- Lead becomes HOT

- High value (stay_nights > 5 OR villas_count > 2)

- HOT with no reply after 72h

- Requests discount

WF-03 NEVER:

- Receives inbound payloads

- Creates leads from scratch

(That is WF-01)

------------------------------------------------------------

DATA CONTRACT (MINIMUM REQUIRED FIELDS IN DB)

------------------------------------------------------------

TABLE: leads

- id (lead_id)

- property_id (tenant scope)

- lead_key

- channel (whatsapp/email/instagram/facebook/tiktok/voice/web)

- state (NEW/ENGAGED/HOT/FOLLOWING_UP/WON/LOST)

- intent (optional)

- value_score (optional)

- stay_nights (optional numeric)

- villas_count (optional numeric)

- requested_discount (optional boolean)

- last_inbound_at (timestamp)

- last_outbound_at (timestamp nullable)

- next_followup_at (timestamp nullable)

- followup_step (int nullable)  // 1..6

- last_owner_notified_at (timestamp nullable)

- closed_at (timestamp nullable)

- updated_at (timestamp)

TABLE: lead_events

- id

- lead_id

- property_id

- event_type (followup_sent | owner_notified | state_changed | closed_won | closed_lost | skipped | error)

- channel

- followup_step (nullable)

- message_template_key (nullable)

- meta (json nullable)

- occurred_at (timestamp)

TABLE: properties (or tenants)

- id (property_id)

- owner_contact (json: phone/email) OR owner_phone_e164 / owner_email

- followup_enabled (boolean)

- timezone (optional)

------------------------------------------------------------

WORKFLOW SCHEDULE

------------------------------------------------------------

Node 1) CRON

- Every 15 minutes (or every 1 hour for MVP)

Node 2) Load Due Leads (DB Query / Supabase)

- Select leads due for follow-up:

WHERE state NOT IN ('WON','LOST')

AND next_followup_at IS NOT NULL

AND next_followup_at <= now()

OPTIONAL:

AND property.followup_enabled = true

Return fields needed for decisions:

- lead_id, property_id, channel, state, followup_step, last_inbound_at, last_outbound_at,

stay_nights, villas_count, requested_discount, lead_key, intent, value_score

Node 3) Split In Batches

- Batch size: 25 (safe)

Node 4) Compute Next Action (Code/Set)

Compute:

- step = followup_step (default 1 if null)

- base_time = last_outbound_at if exists else last_inbound_at

- escalation flags:

high_value = (stay_nights > 5) OR (villas_count > 2)

discount_flag = requested_discount == true

- Determine template_key by step:

1 → "FU_24_SOFT"

2 → "FU_48_VALUE"

3 → "FU_72_LAST"

4 → "FU_7D_REENGAGE"

5 → "FU_14D_INCENTIVE"

6 → "FU_30D_FINAL"

- Determine next_followup_at after sending (unless step=6 → close LOST):

step 1 → now + 24h

step 2 → now + 24h

step 3 → now + 4d   (to reach 7d from initial timeline) OR now + 7d (MVP simple)

step 4 → now + 7d

step 5 → now + 16d  (to reach ~30d) OR now + 14d (MVP simple)

step 6 → CLOSE LOST (no next_followup_at)

IMPORTANT:

- If lead has NEW and any outbound is sent → state becomes FOLLOWING_UP

- If already HOT, keep HOT (do not downgrade)

Node 5) Check If Should Skip (IF)

Skip if:

- last_inbound_at is more recent than last_outbound_at AND within last X hours (e.g., 6h)

- or lead has been manually handled (optional flag: assigned_to_human)

If skipped:

- Log lead_events: event_type="skipped"

- Move to next lead

Node 6) Resolve Owner Contact (DB lookup by property_id)

Fetch owner contact to notify when needed.

Node 7) Build Message (Template Switch)

Select template content based on template_key + channel.

Templates must support variables:

- {name}, {property_name}, {dates}, {nights}, {villas}, {cta_link}

Example templates (neutral, short, luxury tone):

FU_24_SOFT:

"Hi {name} — just checking in. Would you like me to help you with availability and pricing?"

FU_48_VALUE:

"Quick note: we can share the best options based on your dates and group size. Want me to send 2–3 tailored choices?"

FU_72_LAST:

"Last check-in from me — would you like to secure this booking, or should I close your request for now?"

FU_7D_REENGAGE:

"Hi {name}, if your plans changed, no problem. If you still want options, reply with your preferred dates and budget."

FU_14D_INCENTIVE:

"If you’re flexible on dates, we may be able to optimize the rate/value. Want me to explore the best option for you?"

FU_30D_FINAL:

"Final message — I’ll close this request today, but if you want to reopen, just reply 'REOPEN' anytime."

Node 8) Send Message (Channel Switch)

- If channel = whatsapp/voice/instagram/facebook/tiktok:

call send_whatsapp OR send_dm tool (MVP: WhatsApp only, others can log-only)

- If channel = email/web:

send_email

If channel not supported yet:

- DO NOT fail workflow

- Log "error" with meta: channel_not_supported

- Continue

Node 9) Update Lead After Send (DB Update)

On successful send:

- last_outbound_at = now

- followup_step = step + 1

- next_followup_at = computed_next_followup_at (unless step=6)

- state update:

- if state IN ('NEW','ENGAGED') → 'FOLLOWING_UP'

- if state='HOT' keep HOT

- never downgrade WON/LOST (should have been filtered)

If step = 6:

- state = 'LOST'

- closed_at = now

- next_followup_at = NULL

Node 10) Log Event (DB Insert lead_events)

- event_type = "followup_sent" OR "closed_lost"

- lead_id, property_id, channel, followup_step, message_template_key, occurred_at

Node 11) Owner Notification Decision (IF)

notify_owner = true if:

- high_value == true

- discount_flag == true

- state == 'HOT'

- OR (state == 'HOT' AND step == 4)  // “HOT no response after 72h” moment (after step 3 sent)

Rate limit:

- Only notify if last_owner_notified_at is null OR older than 24h

Node 12) Notify Owner (send_whatsapp/send_email)

Owner message format:

"LEAD ALERT ({property_id})

- Channel: {channel}

- State: {state}

- Nights: {stay_nights} / Villas: {villas_count}

- Discount: {requested_discount}

- Last inbound: {last_inbound_at}

- Last outbound: {last_outbound_at}

Action: Please review / take over."

Then update leads.last_owner_notified_at = now

Log lead_events: event_type="owner_notified"

------------------------------------------------------------

HOT & WON HANDLING (INPUT CONDITIONS)

------------------------------------------------------------

- If during WF-03 you detect:

- intent == "booking_request" OR a lead flag "wants_to_book" (set by inbound classifier)

→ set state = HOT (do not wait), notify owner.

- WON is set ONLY when booking is confirmed (from booking system / manual action / WF-Booking).

WF-03 must skip WON leads.

------------------------------------------------------------

MVP SIMPLIFICATIONS (ALLOWED)

------------------------------------------------------------

- Start with WhatsApp + Email channels only. For IG/FB/TikTok, log-only.

- Use next_followup_at scheduling only (recommended) to avoid complex time math.

- followup_step controls message selection.

------------------------------------------------------------

ACCEPTANCE CRITERIA (WF-03 DONE)

------------------------------------------------------------

- Cron runs and processes due leads without failing on unsupported channels

- Sends correct template per followup_step

- Updates: last_outbound_at, next_followup_at, followup_step, state

- Marks LOST at step 6

- Notifies owner on: HOT, high value, discount, HOT+72h no response

- Writes consistent lead_events for every action

END OF SPEC

WF-03 — TEST PLAN (FAST / NO WAITING DAYS)

GOAL

- Test WF-03 Follow-Up Engine end-to-end in minutes.

- No real social accounts needed. Use test leads in DB and force next_followup_at to "now - 1 minute".

PRE-REQS

- WF-01 already working (or insert test leads manually).

- WF-03 has a CRON trigger OR a Manual Trigger for testing.

- Sending nodes can be in "MOCK MODE" (log only) if WhatsApp/Email not connected.

----------------------------------------

STEP 1 — CREATE 3 TEST LEADS (FORCED DUE)

----------------------------------------

Create (or update) these leads in DB (Supabase) with:

- state = 'NEW'

- channel = 'whatsapp' (or 'email')

- followup_step = 1

- next_followup_at = now() - 1 minute

- last_inbound_at = now() - 2 hours

- last_outbound_at = NULL

Lead A (normal):

- stay_nights = 3

- villas_count = 1

- requested_discount = false

Lead B (high value):

- stay_nights = 6

- villas_count = 1

- requested_discount = false

(Expected: owner notified)

Lead C (discount request):

- stay_nights = 4

- villas_count = 1

- requested_discount = true

(Expected: owner notified)

----------------------------------------

STEP 2 — RUN WF-03 MANUALLY

----------------------------------------

Option A (recommended): add a Manual Trigger path for testing

Option B: temporarily set CRON to every 1 minute

Run WF-03.

----------------------------------------

STEP 3 — EXPECTED RESULTS (AFTER RUN)

----------------------------------------

For each lead processed:

LEAD UPDATES:

- last_outbound_at = now()

- state moves to 'FOLLOWING_UP' (if was NEW/ENGAGED)

- followup_step increments: 1 -> 2

- next_followup_at updated forward (e.g., now + 24h)

LEAD_EVENTS INSERTED:

- event_type = 'followup_sent'

- followup_step = 1

- message_template_key = 'FU_24_SOFT'

OWNER NOTIFICATIONS:

- Lead B high value → event 'owner_notified' + lead.last_owner_notified_at set

- Lead C discount → event 'owner_notified' + lead.last_owner_notified_at set

----------------------------------------

STEP 4 — TEST STEP PROGRESSION (FAST)

----------------------------------------

Force the SAME leads again:

- set next_followup_at = now() - 1 minute

Run WF-03 again.

Expected:

- followup_step 2 template = 'FU_48_VALUE'

- followup_step increments to 3

- lead_events followup_sent with step 2

Repeat until step 6:

At followup_step = 6:

- WF-03 sends 'FU_30D_FINAL'

- then sets state = 'LOST'

- closed_at = now()

- next_followup_at = NULL

- lead_events = 'closed_lost'

----------------------------------------

STEP 5 — NEGATIVE / SAFETY TESTS

----------------------------------------

1) WON/LOST must not be processed:

- set state='WON' and next_followup_at in past

Expected: WF-03 skips (no outbound, no events)

2) Unsupported channel should not fail workflow:

- set channel='instagram'

Expected: workflow logs 'error channel_not_supported' but continues others

3) Rate-limit owner notify:

- set last_owner_notified_at = now()

Expected: WF-03 does NOT notify owner again within 24h

----------------------------------------

WF-03 IS CONSIDERED PASSING WHEN

----------------------------------------

- Due leads are selected correctly

- Correct template per followup_step

- DB updates are correct (state, timestamps, next_followup_at)

- lead_events created for every action

- owner notifications trigger only under rules

- workflow never fails due to unsupported channels

INTEGRACIONES REALES (META + TIKTOK)

FASE POSTERIOR — A EJECUTAR CUANDO WF-01 Y WF-03 ESTÉN FINALIZADOS Y CONECTADOS

PRINCIPIO

- Las integraciones con Instagram, Facebook y TikTok se realizan SOLO cuando:

- WF-01 (Inbound Lead Handler) está cerrado y validado

- WF-03 (Follow-Up Engine) está cerrado y validado

- Las plataformas externas SOLO envían mensajes/leads.

- Toda la lógica vive en WF-01 y WF-03 (no se modifica).

--------------------------------------------------

ARQUITECTURA FINAL

--------------------------------------------------

Instagram / Facebook / TikTok

↓ (Webhooks oficiales)

Channel Adapters

↓

WF-01 (Normalize + Upsert Lead)

↓

DB (leads + lead_events)

↓

WF-03 (Follow-Up + Reglas)

--------------------------------------------------

META (INSTAGRAM + FACEBOOK)

--------------------------------------------------

PLATAFORMA:

- Meta Developers (una sola app)

REQUISITOS:

- Cuenta de Instagram Business

- Página de Facebook conectada al Instagram

- Rol Admin en Page y App

CONFIGURACIÓN:

1) Crear Meta App (tipo: Business)

2) Añadir productos:

- Instagram Graph API

- Facebook Messenger

3) Configurar Webhooks:

- Eventos: messages, messaging_postbacks, message_reads

- Callback URL: Webhook de WF-01

- Verify Token: definido internamente

4) Permisos requeridos:

- instagram_manage_messages

- pages_messaging

- pages_manage_metadata

5) Conectar:

- Facebook Page

- Instagram Business Account

RESULTADO:

- Instagram y Facebook envían DMs vía Webhook

- Channel Adapter convierte payload → Normalized Lead Object

- WF-01 procesa sin cambios

--------------------------------------------------

TIKTOK

--------------------------------------------------

PLATAFORMA:

- TikTok for Developers

OPCIONES DE INTEGRACIÓN:

A) TikTok Lead Generation (RECOMENDADO PARA MVP)

- Formularios de TikTok Ads

- TikTok envía: name, phone/email, campaign data

- Webhook → WF-01

B) TikTok Messaging API (AVANZADO)

- Mensajes directos (DMs)

- Requiere cuenta Business y aprobación de permisos

- Webhook de mensajes → WF-01

NORMALIZACIÓN:

- channel = "tiktok"

- channel_user_id = from_user_id

- inbound_text = message.text OR lead_form.message

--------------------------------------------------

REGLAS IMPORTANTES

--------------------------------------------------

- WF-01 NO se modifica

- WF-03 NO se modifica

- No se añaden reglas en las plataformas externas

- Todas las plataformas solo empujan datos

- El core del sistema sigue siendo interno

--------------------------------------------------

ORDEN RECOMENDADO DE ACTIVACIÓN

--------------------------------------------------

FASE 1 (MVP REAL):

- WhatsApp

- Instagram DMs

- Web Forms

FASE 2:

- Facebook Messenger

- TikTok Lead Forms

FASE 3:

- TikTok DMs

- Voice (audio → transcript)

--------------------------------------------------

CONCLUSIÓN

--------------------------------------------------

Las integraciones con Meta y TikTok se ejecutan UNA VEZ:

- WF-01 está cerrado

- WF-03 está cerrado

- El contrato entre ambos está validado

Las plataformas externas no afectan la lógica del sistema.

Solo amplían los canales de entrada.

WHATSAPP AI CONCIERGE — ENRICHMENT PLAN (MYHOST BIZMATE)

CURRENT ROLE

- Conversational AI for WhatsApp inquiries

- Availability, pricing, booking actions

TARGET ROLE

- Conversational Concierge + Lead Intelligence Layer

- Fully connected to WF-01 (Inbound) and WF-03 (Follow-Up)

ENRICHMENTS TO ADD

1) CONNECT TO WF-01

- Before AI Agent:

- Call WF-01 with:

channel = whatsapp

phone_e164

inbound_text

property_id

source = whatsapp_concierge

- Result:

- Lead created/updated

- last_inbound_at stored

- event logged

2) LOAD LEAD CONTEXT

- Fetch from DB:

- state

- previous intent

- stay_nights / villas_count

- value_score

- Inject into AI Agent system context

3) SPLIT MEMORY

- Short-term: conversational memory (LLM)

- Long-term: commercial facts saved to DB

4) SIGNAL EXTRACTION (POST AI)

Detect and store:

- wants_to_book

- requested_discount

- high_value

- hesitation

Store signals in lead record.

5) HUMAN ESCALATION LOGIC

Escalate if:

- state = HOT

- requested_discount = true

- explicit booking intent

Actions:

- notify owner

- assign lead to human

- AI confirms handover

6) WF-03 COMPATIBILITY

- Concierge does NOT do follow-ups

- Updates:

- last_inbound_at

- state (ENGAGED / HOT)

- next_followup_at reset

WF-03 handles all timing and rules.

RESULT

- WhatsApp AI becomes a revenue-driving concierge

- No logic duplication

- Full alignment with BizMate architecture